# Northstar Support Deflection MVP

MVP Definition Document

Assignment 1 — Task T03: Define MVP Scope and Demo Path

Client: Northstar Retail Co.   |   Pod Size: 4–5 members   |   Sprint Length: 5 working days

# 1. Executive Summary

Northstar Retail Co. support is overloaded with repetitive, low-complexity contacts. This document defines the Minimum Viable Product (MVP) that the sprint pod will build over five working days: a self-serve, web-based support deflection assistant that resolves order status and returns/refunds queries directly, and hands off anything it cannot resolve to a human agent with full context attached.

The MVP is deliberately narrow. It uses static front-end code and mock JSON data, requires no authentication and no connection to a live Northstar backend, and is scoped to be demoable, explainable, and backed by a verifiable audit trail of commits, issues, and board activity — not a production system.

# 2. MVP Scope

The chosen approach is a lightweight, web-based decision-tree assistant that customers use before a support ticket is opened. It guides the customer through a short set of questions and either resolves the query directly or hands it off to a human agent with the relevant context already attached.

## 2.1 Must-Have Features (Mandatory for Demo)

- Order status lookup — customer enters an order number plus email or order ID; system returns processing, shipped, out for delivery, delivered, or delayed. Where no match is found, a fallback support ticket is drafted automatically.

- Returns and refunds guidance — customer selects a return reason or refund question from a short list (wrong size, damaged item, changed mind, arrived late, wrong item received); system responds with the relevant policy and recommended next step. Unresolved queries draft a fallback ticket automatically.

## 2.2 Stretch Goal (Time Permitting)

- Stock availability lookup — customer selects a product and size; system reports in stock, low in stock, or out of stock, sourced from data/inventory.json.

## 2.3 Explicitly Out of Scope

- Any connection to a live Northstar backend or production data.

- Customer authentication or identity verification.

- Real customer data of any kind — all data is mock JSON.

- Live integration with Northstar's actual ticketing system (the T12 handoff produces a ticket draft object only).

## 2.4 Technical Direction

- Static front end built with HTML, CSS, and JavaScript.

- Mock data held in JSON files (data/orders.json, data/inventory.json) and Markdown (data/returns-faq.md).

- Optional deployment via GitHub Pages, Netlify, or Vercel for demo access.

This approach is achievable within a single week without any live system integrations, while still producing a genuine customer-facing flow and a clear, verifiable trail of commits, issues, and board activity.

# 3. Target User Personas

Four personas frame the MVP: three customer-facing personas mapped to the three ticket categories, and one downstream persona representing the human agent who receives escalated queries. The two mandatory personas were prioritised because they represent Northstar's highest-volume, most repetitive support categories, making them the fastest path to demonstrating credible, measurable deflection.

| Persona | Profile | Goal | Why Chosen for MVP |
| --- | --- | --- | --- |
| WISMO Shopper (Primary) | A Northstar Retail customer who has recently placed an order and wants to know where it is — "Where Is My Order." Typically contacts support within 1–10 days of purchase. | Get an accurate, immediate status update without opening a ticket or waiting in a queue. | Order status is Northstar's single highest-volume repetitive ticket category, so resolving it directly gives the clearest, fastest evidence of deflection. |
| Returns & Refunds Shopper (Primary) | A customer who has received an item and needs to return it, exchange it, or understand refund timing — e.g. wrong size, damaged item, or changed mind. | Understand the applicable policy and next action (e.g. how to start a return, when a refund will land) without escalating to an agent. | Returns/refunds is the second-largest repetitive category and has clear, policy-based answers that map well to a guided decision tree. |
| Stock-Checking Shopper (Stretch) | A prospective or existing customer checking whether a specific product and size is available before purchasing or reordering. | Confirm in-stock, low-stock, or out-of-stock status for a specific product/size combination. | Lower ticket volume than the two mandatory categories; included only if Days 1–3 finish ahead of schedule (see Section 2.3). |
| Human Support Agent (Downstream) | A Northstar support agent who receives the fallback ticket draft when the assistant cannot resolve a query. | Receive a ticket that already contains category, order ID, customer email, and a transcript summary, so no time is lost re-asking the customer for context. | Not a chatbot user, but the assistant's secondary "customer": ticket quality for this persona is what determines whether the fallback path is actually useful in production. |

# 4. Demo Path

The demo path below is the single end-to-end walkthrough the pod will use for the Day 5 delivery and stakeholder review. It exercises both mandatory categories and the fallback/handoff mechanism, using the fixed demo dataset (orders N-1001 through N-1004) defined in T04.

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Open the prototype (prototype/index.html) and view the assistant panel. | Northstar header and three start options are visible: Order Status, Returns & Refunds, and a fallback "Talk to support" option. |
| 2 | Select "Order Status" and enter order N-1001 with the matching email. | Assistant returns "Shipped" with tracking reference TRK-9001 and expected delivery date, pulled from data/orders.json. |
| 3 | Return to the main menu and select "Returns & Refunds." | Assistant presents the list of return reasons (wrong size, damaged item, changed mind, arrived late, wrong item received). |
| 4 | Select "Wrong size." | Assistant returns the matching policy answer and recommended next step from data/returns-faq.md. |
| 5 | Enter an order number that does not exist in the dataset (e.g. N-9999). | Assistant cannot resolve the query and automatically drafts a fallback ticket with category, order ID, customer email, and a summary, status ready_for_agent. |
| 6 | (Stretch, if built) Select "Stock Availability," choose a product and size. | Assistant reports in-stock, low-stock, or out-of-stock from data/inventory.json. |

This sequence maps directly to the "How to Run the Demo" steps in the Go-Live Readiness Note (Section 12 of the Team Charter) and should take under three minutes to run in full.

# 5. Key Metrics

Success during the MVP phase is measured against delivery-readiness metrics — proving the assistant works and is well-evidenced — rather than live business KPIs, since the MVP does not touch real traffic. The final row is included as the forward-looking metric Northstar should adopt once the system goes live.

| Metric | Definition | Target for MVP Demo | Measured By |
| --- | --- | --- | --- |
| Test-case pass rate | Share of the minimum end-to-end test cases (T13) that pass on the QA run (T14), covering both mandatory categories plus fallback. | 100% of P0 cases pass | T14 QA log |
| Deflection completeness | Share of demo queries resolved by the assistant directly, without falling back to a ticket, across the two mandatory categories. | ≥ 80% of demo scenarios | Demo script run |
| Fallback ticket quality | Whether a fallback ticket draft contains category, order ID, customer email, and transcript summary as specified in T12. | 100% of fallback drafts complete | Manual review |
| Audit trail completeness | Whether commit history, board timestamps, and the Day 4 audit snapshot are present and mapped to task IDs. | 100% of merged tasks traceable | audit/commit-log.csv (T16, T17) |
| Post-handover deflection rate (forward-looking) | Once live, the percentage of real support contacts resolved by the assistant instead of reaching a human agent, by category. | Baseline to be set by Northstar post-launch | Northstar ticketing system |

# 6. Risks and Assumptions

- Assumption: mock data (six demo orders, five inventory items, six FAQ entries) is sufficient to demonstrate all required flows convincingly.

- Risk: if the stretch goal (stock availability) is started before both mandatory categories are demo-ready, it could displace P0 work — mitigated by the priority ordering in Section 2 and the T06/T11 P1 labelling on the board.

- Risk: incomplete or low-quality fallback ticket drafts would undermine the credibility of the deflection story — mitigated by the T12 Definition of Done and the T13/T14 test coverage.

- Assumption: no authentication is required for the MVP demo audience; this must be revisited before any production rollout (see the Go-Live Readiness Note).

# 7. Conclusion and Sign-Off

This document satisfies the T03 Definition of Done: it confirms the two mandatory ticket types, the stretch category, the end-to-end demo path, and the metrics against which the MVP will be judged on Day 5. It should be added to the repository as docs/mvp-scope.md (or retained as this Word document) alongside the signed Team Charter and referenced from the README.

Recommended next step: circulate this document to the Product Owner and Team Lead for sign-off before Day 2 build work begins, per the decision-making rules in Section 2.4 of the Team Charter (scope changes require agreement of both roles).